DEVELOPMENT MASTER PLAN

Unity/C# AR Simulator + MongoDB Backend + Certification

PROJECT BASELINE v2.0  |  September 2026  |  DEVELOPMENT — UPDATED

Reference concept: https://www.youtube.com/watch?v=nL7Elpg_EkE

BUILD STRATEGY Develop one reference-faithful AR vertical slice first. Do not build a broad feature set with placeholder interaction. The first milestone must demonstrate the real camera, 3D scene, physics, interaction, escalation, role routing, Voice Navigation and MongoDB persistence together.

# 1. Development Stack

| Component | Choice |
| --- | --- |
| Engine | Unity 6 family |
| Programming | C# |
| AR | AR Foundation + ARCore Android provider |
| Backend API | ASP.NET Core |
| Database | MongoDB / Atlas |
| Authentication | Employee ID + PIN/credential + JWT/session token |
| Assets | GLB/GLTF, textures, localized audio |
| Source control | Git/GitHub |
| Certification | Ed25519 + QR |
| Blockchain | Polygon testnet for development |

# 2. Development Order

1. Create Unity project and AR Foundation baseline.

2. Reproduce the reference-video interaction as a minimal scene: camera, object placement, interaction and physics.

3. Build the C# scenario controller and interaction/physics systems.

4. Create MongoDB database and ASP.NET Core API.

5. Implement employee ID authentication and role resolution.

6. Create direct Worker/Manager/Admin routing with no role selection.

7. Connect checkpoint QR to module/scenario selection.

8. Add offline local storage and sync queue.

9. Add Voice Navigation and multilingual assets.

10. Build assessment and scoring.

11. Add Ed25519 certificate flow and blockchain anchoring.

12. Build Manager/Admin operational surfaces and run pilot QA.

# 3. Unity Project Structure

| Folder | Contents |
| --- | --- |
| Assets/Scenes | Bootstrap, login, worker, manager, admin and AR simulation scenes. |
| Assets/Scripts/Core | App lifecycle, service locator/DI, routing, configuration. |
| Assets/Scripts/AR | AR session, plane/raycast/depth managers, anchors. |
| Assets/Scripts/Simulation | ScenarioController, states, hazards, interaction, physics, scoring. |
| Assets/Scripts/UI | Screens, view-models, navigation and accessibility helpers. |
| Assets/Scripts/Voice | VoiceNavigationController, TTS bridge, audio clip manager. |
| Assets/Scripts/Data | API clients, DTOs, local cache, sync. |
| Assets/Addressables or Bundles | Large 3D/audio content separated from the base APK where practical. |

# 4. Reference AR Implementation Slice

1. Camera starts.

2. Scan environment / detect usable surface.

3. Place reference-equivalent virtual object or scenario anchor.

4. Enable interaction affordance.

5. Capture pointer/touch input.

6. Apply C# interaction rule.

7. Apply physics/animation response.

8. Persist resulting simulation state.

9. Repeat until scenario resolution or escalation.

# 5. Role Routing Implementation

At login, API response should contain at least userId, role, permissions, language and assigned sites. A C# AuthSession stores this in memory for the active session. The Router maps role to the correct landing scene. Server authorization repeats the check on every privileged request.

# 6. MongoDB API Endpoints

| Endpoint | Purpose |
| --- | --- |
| POST /api/auth/login | Authenticate employee ID/credential and return role/session. |
| GET /api/me | Return current profile, role, language and assigned site/training. |
| GET /api/sites/{id}/checkpoints | Fetch checkpoint metadata. |
| GET /api/checkpoints/{id}/package | Fetch/version-check scenario package. |
| POST /api/attempts/sync | Idempotently upload offline attempt evidence. |
| POST /api/certificates/issue | Create signed certificate after validation. |
| GET /api/certificates/{id}/verify | Verify certificate state / blockchain reference. |
| Admin endpoints | User, role, module, scenario, site and audit management. |

# 7. Voice Navigation Implementation

Each actionable UI component owns a localized accessibility label.

On tap, pass the label/key to VoiceNavigationController.

Controller resolves localized string/audio, cancels stale announcement if required, then speaks/plays it.

Store `voiceNavigationEnabled` with user settings.

Use a native Android bridge for TTS where supported; use prerecorded audio clips as fallback for unsupported languages such as Santali.

Do not automatically speak every visual frame or every simulation event; only defined interaction/critical feedback events should be announced.

# 8. Development Milestones

| Milestone | Exit condition |
| --- | --- |
| M1 AR reference slice | Reference interaction works on target device. |
| M2 Backend identity | MongoDB login resolves role and direct routing works. |
| M3 Checkpoint + scenario | QR launches correct scenario. |
| M4 Simulation | Physics + escalation + assessment produce deterministic scores. |
| M5 Accessibility | Voice Navigation and language behavior pass tests. |
| M6 Offline | Complete scenario with no network and sync later. |
| M7 Certificate | Ed25519 verification and blockchain anchor demonstration. |
| M8 Pilot | Field/device/environment acceptance gates pass. |

# 9. Key Engineering Rules

Never put MongoDB URI/credentials in Unity.

Never place certificate private key in the app.

Version scenario content so attempts are reproducible.

Keep physics/simulation code deterministic where scoring depends on it.

Use feature detection for AR depth and avoid assuming all supported devices expose the same AR capabilities. See the ARCore supported-device and ARSession documentation referenced in Section 11.

Treat network as unreliable; design every critical training state for local persistence first.

# 10. Definition of Done

Reference-style AR interaction is visually and behaviorally accepted.

C# physics and escalation are test-covered.

Role routing is automatic from employee ID.

Voice Navigation is localized and independently toggleable.

MongoDB/API integration is authenticated and audited.

Offline attempts survive restart and synchronize idempotently.

Certificate verification passes tamper tests.

Pilot documentation and deployment build are reproducible from Git.

# 11. References

Project-owner reference video: https://www.youtube.com/watch?v=nL7Elpg_EkE

Unity AR Foundation: https://docs.unity3d.com/Manual/com.unity.xr.arfoundation.html

ARCore supported devices: https://developers.google.com/ar/devices

ARCore depth/hit-testing: https://developers.google.com/ar/develop/depth

MongoDB: https://www.mongodb.com/docs/manual/data-modeling/