RESEARCH & DEVELOPMENT PLAN

Field Environment • AR Feasibility • Voice • Offline • MongoDB

PROJECT BASELINE v2.0  |  September 2026  |  R&D — UPDATED

Reference concept: https://www.youtube.com/watch?v=nL7Elpg_EkE

RESEARCH FOCUS The R&D program validates the reference-video AR interaction model in real industrial conditions without assuming that indoor/underground environments behave like a clean demonstration room.

# 1. Field Environment Model

| Environment | Key constraints to test | AR implication |
| --- | --- | --- |
| Underground coal | Low/variable light, dust, repeated textures, narrow spaces, safety restrictions on electronic equipment | Tracking and device suitability must be field-tested; avoid reliance on GPS. |
| Open-cast mine | High contrast, sunlight, dust, large scale, vibration/noise | Exposure/thermal and tracking tests; scenario anchors should be local, not GPS-dependent. |
| Steel plant | Metallic structures, reflective surfaces, heat, steam, industrial noise | Investigate reflective/low-feature surfaces and visual occlusion; device protection requirements. |
| Mica processing | Dust, indoor lighting, repetitive machinery and workstations | Test plane/raycast reliability and user attention in visually repetitive areas. |

# 2. AR Feasibility Hypotheses

H1: The reference-video-style interaction can be reproduced with Unity + AR Foundation on a controlled set of ARCore-supported Android devices. ARCore-certified devices are explicitly tested for camera, sensors and CPU capabilities. See the official ARCore supported-device documentation in the references.

H2: Plane hit-testing/raycasting is sufficient for most surface placement tasks; depth improves arbitrary-surface placement and occlusion on compatible devices. See the official ARCore depth and Unity hit-test documentation in the references.

H3: Scenario correctness should not depend on GPS in underground/indoor operations.

H4: Adaptive visual quality is required to keep thermal load and frame rate under control on mid-range phones.

H5: Voice Navigation improves control discovery for low-literacy users only when language selection is explicit and speech timing does not interfere with hazard audio.

# 3. Reference-Video Recreation Study

The project owner has designated https://www.youtube.com/watch?v=nL7Elpg_EkE as the canonical development reference. Because the linked video is not machine-fetchable in the current research environment, the R&D plan treats the owner’s direction as authoritative and makes exact visual matching a validation task: record the reference behavior, extract its interaction sequence, and reproduce it in Unity before adding safety-specific content.

| Aspect to extract | R&D test |
| --- | --- |
| Camera behavior | Document FOV, camera movement, UI placement and hand/device posture. |
| Object placement | Measure apparent scale, anchor point, orientation and persistence. |
| Interaction model | List every user action and corresponding object response. |
| Physics | Capture collision, gravity, constraints, force and timing behavior relevant to the reference. |
| Visual effects | Identify particle, lighting, shadow, transparency and post-process requirements. |
| Performance | Benchmark the reference-equivalent scene on the selected device matrix. |

# 4. Device Test Matrix

| Class | Test characteristics |
| --- | --- |
| Low-end supported | CPU/GPU/thermal constraints, lowest stable quality profile. |
| Mid-range target | Primary development and pilot baseline. |
| Upper-mid/high-end | Reference-quality graphics profile and stress test. |
| AR feature variants | Depth-supported vs non-depth device behavior. |
| Camera conditions | Bright outdoor, low light, mixed light, reflective/metal, dusty/low-feature surfaces. |

# 5. Voice Navigation Research

| Test | Measure |
| --- | --- |
| Language correctness | Label meaning and pronunciation in each selected language. |
| Tap-to-speech latency | Time from tap to beginning of spoken feedback. |
| Audio overlap | Rate of unintelligible overlap with scenario sounds. |
| Accessibility discovery | Can a new user identify the tapped function without reading the screen? |
| Toggle usability | User can disable/enable the feature without assistance. |

# 6. Offline & Sync R&D

1. Disable network before login/training where cached authentication is allowed.

2. Run a complete scenario and assessment.

3. Kill/restart the app.

4. Confirm attempt is still present.

5. Restore network.

6. Verify one-and-only-one server attempt is created.

7. Verify certificate signing is performed server-side and blockchain anchoring occurs only after the certificate exists.

# 7. Security R&D

Attempt to change role on the client and call privileged APIs.

Extract APK and confirm no MongoDB credential is present.

Modify a certificate QR payload and confirm Ed25519 verification fails.

Modify certificate content after signing and confirm hash/signature mismatch.

Verify no PII is written to the public blockchain payload.

# 8. Pilot Gates

| Gate | Pass condition |
| --- | --- |
| G1 — Reference scene | Reference interaction is reproducible in Unity within agreed visual/behavior tolerances. |
| G2 — Safety simulation | At least one scenario has deterministic, testable escalation and resolution outcomes. |
| G3 — Field AR | Selected pilot device class remains usable in each intended environment under controlled test conditions. |
| G4 — Voice | Selected-language Voice Navigation works and can be toggled off. |
| G5 — Offline | No-data-loss offline completion and successful later synchronization. |
| G6 — Credential | Offline signature verification and online blockchain hash confirmation both succeed. |

# 9. Research Outputs

AR reference replication checklist

Device compatibility and environmental performance report

Voice-language QA script and recordings

Offline reliability and security test report

Pilot readiness and final module implementation guide

# 10. References

Project-owner reference video: https://www.youtube.com/watch?v=nL7Elpg_EkE

ARCore supported devices: https://developers.google.com/ar/devices

ARCore depth: https://developers.google.com/ar/develop/depth

ARCore Unity hit tests: https://developers.google.com/ar/develop/unity-arf/hit-test/developer-guide